Journal of Quasar

# 23 August 2022 – The Beginning
Today is the first day of my project called Quasar. I stared at first with setting up the project folder and all documents for documenting this project. My goal for this project to develop an apparatus which uses a camera and tip and tilt table for controlling a ping pong ball on it. My deadline I have set for my self is the 13th of November 2023 and its done in my spare time. For this project I will not create a timetable because, its a private goal of mine, and like I said, its done in my spare time.
I have created a goals sheet for writing down all important point I want to accomplish, and something I can use as a guide. After that I started to setup a C project for vision system. It’s going to be a makefile based project using the Aravis project for image acquisition. But I have not finished it. I want to use a Linux distribution for the controller. This enables me to just install the runtime library package for Aravis and then I’m good to go. I have linked the headerfiles to VSCode, but haven’t had success compiling it, with the library included. But it’s just a matter of finding the right library name for linking it to GCC.
Time spent:	2h
# 24 August – First connection
I have continued on yesterdays problems. The problems I had resolved to be, missing include and linking flags in the Makefile. This took me longer than expected but, after I fixed it, I have copied some parts, of the Aravis examples, to test if I can acquire something. This worked like a charm after using the right Ethernet cable..

Time spent:	1h 30mins
# 30 August – First Stream
Today I have played around a little bit more to get going with the Aravis library. Using the example projects I managed to capture 3 frames from a a stream and save them as files.
This works in two functions. The first function is the initialization function. Is in charge of connecting to the camera, configuring it and starting a new, whats called a Signal. A Signal is some sort of new thread. Created with the Gobject library.
The second function is a callback function. Which is called every time a new frame is acquired form the stream.
First the camera is set up to acquire Mono8 frames in the size of 125 by 125 pixels. Each frame in the stream triggers the callback function. Which saves the raw values to file. Additionally it counts to three and stopping the stream.
This worked better than I expected, which makes me really happy.
Time spent:	2h