Journal of Quasar

# 23 August 2022 – The Beginning
Today is the first day of my project called Quasar. I stared at first with setting up the project folder and all documents for documenting this project. My goal for this project to develop an apparatus which uses a camera and tip and tilt table for controlling a ping pong ball on it. My deadline I have set for my self is the 13th of November 2023 and its done in my spare time. For this project I will not create a timetable because, its a private goal of mine, and like I said, its done in my spare time.
I have created a goals sheet for writing down all important point I want to accomplish, and something I can use as a guide. After that I started to setup a C project for vision system. It’s going to be a makefile based project using the Aravis project for image acquisition. But I have not finished it. I want to use a Linux distribution for the controller. This enables me to just install the runtime library package for Aravis and then I’m good to go. I have linked the headerfiles to VSCode, but haven’t had success compiling it, with the library included. But it’s just a matter of finding the right library name for linking it to GCC.
Time spent:	2h
# 24 August – First connection
I have continued on yesterdays problems. The problems I had resolved to be, missing include and linking flags in the Makefile. This took me longer than expected but, after I fixed it, I have copied some parts, of the Aravis examples, to test if I can acquire something. This worked like a charm after using the right Ethernet cable..

Time spent:	1h 30mins
# 24 August